Hi guys. Hope everyone is well.

So what I was thinking was that, how about we set a schedule of 30 days for our project and the first day will be tomorrow meaning that by the 6th of October we are done and only left with the poster and slides for our presentation and also practising our presentation.

**6-8 September will be Planning**

-Kickstart meeting via Whatsapp call

-Familiarize ourselves more with Github – check Youtube

-Research AI tools and features that best fit our project

-Python YouTube course – focus more on the libraries that we will use (check that when doing research on AI tools to use)

**Day 9 – 12 will be Gathering Information about our project**

-Research accident data in South Africa

-Check how to use the dataset

-Structure our gathered data in a certain format that will be easy for us to understand

-Research which Machine Learning will best suit our project (refer to the textbook)

-Also research probably check YouTube on how to use ML and AI for real time alerts since our project is based on real time situations

-Alse check how we can feature those stuff that are in the rubric such as Time Series Analysis on Data, Chatbot/Softbot, Deep Learning, Natural Language Processing, Speech Recognition or Speech Synthesis

**12 September we have another WhatsApp to check if we all on track**